## Slide 1: PROJECT Name : CreditMitra: India’s Privacy-Preserving Agentic AI System for Automated Credit Underwriting from Heterogeneous Bank Statements
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Automates bank-statement analysis → faster underwriting, lower costs
Improves accuracy with real-time merchant insights
Reduces reliance on manual reviews and third-party tools
Privacy-preserving, distributed AI ensures secure processing
More scalable and dynamic than traditional static credit models
Key Accomplishments | <Mar 2026> : <April 2026>
Synthetically Generated 10,000 realistic transactions using existing formats
Developed a pipeline for finetuning SLM over this data
Tested out pipeline to extract information from image-based PDFs
Reusable Assets/Solutions/Opportunities: Yes
Upcoming Milestone: Integrate intermediate layer to finetune SLM using Differentially Private Techniques
Domain: Insurance/Fintech || Team: Disha Kwatra, Gargi Kalia, Shivansh Katiyar
Planned Deliverables (Next one Months):
Modify the finetuning pipeline with DP techniques
Benchmark the DP finetuned model against normally fine-tuned model
Integrate the current modules seamlessly
Risks & Challenges:
Team has End-Semester Examinations scheduled from 22nd April till 5th of May
Feedback & improvements:
Milestone Objective: CreditMitra automates credit assessment from unstructured bank statements, eliminating manual effort and privacy risks . It enables faster, more accurate underwriting for banks and lenders.
Demo Links: NA
Github Links: https://github.com/xaemonn/Credit_Mitra_IITB
Starting TRL: # 1 || Current TRL: # 2 || Target TRL: # 3 || Overall Project Status: